# FasalDoc — MVP Build Plan

### BanoQabil AI Hackathon 2026 Timeline

Assumes a 2-person core team (Founder + Tech Partner) building the hackathon-ready PWA. Roughly 6–8 weeks from first commit to demo day.

## Week 1 — Foundation

Goal: Lock architecture and project skeleton.

- Set up GitHub repository with .gitignore for secrets and build artifacts.

- Initialize Vite PWA frontend: React 19, TypeScript, Tailwind CSS v4.

- Initialize Express backend: Node.js, ESM, CORS, dotenv, rate-limit.

- Configure Supabase project: auth, PostgreSQL schema, RLS policies.

- Create docs/ folder with architecture, API reference, and pitch deck.

- Define UI screens: Home, Capture, History, Assistant, Tools, Settings, Auth.

## Week 2 — Auth & Offline Storage

Goal: Users can sign up, log in, and work offline.

- Implement Supabase email/password auth.

- Add backend /api/signup proxy using admin API to auto-confirm users.

- Add demo/guest mode for instant evaluation.

- Set up Dexie.js IndexedDB stores: users, diagnoses, recovery_cases, sync_queue.

- Implement offline-first sync queue pattern.

- Build AuthScreen and SettingsScreen with dark mode toggle.

## Week 3 — Diagnosis Flow

Goal: Photo in, diagnosis + remedy out.

- Build CaptureScreen with camera/file input and image compression.

- Implement requestDiagnosis() API client with timeout and fallback.

- Build backend /api/diagnose route with LLM provider fallback chain.

- Curate remedy database with organic + chemical options, dosage, and local brand names.

- Display diagnosis result with confidence, remedies, prevention, and cost.

- Save every scan to IndexedDB and sync to Supabase when online.

## Week 4 — History & Recovery Tracking

Goal: Scans persist, history is filterable, recovery cases are tracked.

- Build HistoryScreen with local + remote merge and deduplication by canonical id.

- Implement recovery tracking linked to the current scan.

- Add active recovery case count on HomeScreen filtered by user.

- Fix localStorage fallback for environments where IndexedDB is restricted.

- Ensure every scan updates the scan count correctly.

## Week 5 — Farmer Tools Hub

Goal: 14 tools working and tested.

- Weather disease-risk forecast by city/province.

- Live mandi rates widget with trend indicators.

- Government schemes directory with filters and helplines.

- Tele-vet booking with expert profiles and appointment types.

- Crop calendar, soil health scorer, irrigation planner.

- Seed rate calculator, fertilizer/NPK calculator, yield & income estimator.

- Community pest reports, disease library, emergency helplines.

- Add bilingual labels (Urdu + English) on every tool.

## Week 6 — AI Assistant & RAG

Goal: Farmers can ask questions in text or voice.

- Build AssistantScreen with message history.

- Implement /api/chat with multi-provider LLM fallback.

- Build domain RAG engine for offline fallback.

- Add Urdu language support and speech-to-text where supported.

- Wire RAG knowledge base with crop/livestock remedy data.

## Week 7 — Polish, Tests & CI

Goal: App is demo-stable and professional.

- Add loading skeletons, error boundaries, and offline banner.

- Write Vitest unit tests for weather, market, schemes, yield, seed rate, etc.

- Enforce zero TypeScript errors.

- Set up GitHub Actions CI: type-check → test → build.

- Record backup demo video.

- Update all 2025 references to 2026.

## Week 8 — Deployment & Pitch Prep

Goal: Live app + compelling pitch deck.

- Deploy backend and frontend to Vercel (single-domain multi-service).

- Verify auth, scan save, history, recovery tracking on production.

- Generate 20+ slide pitch deck covering problem, solution, demo, market, tech, roadmap, team, and ask.

- Prepare supporting documents: blueprint, build plan, data strategy, error playbook.

- Final dry-run of pitch + live demo.

## Cadence Recommendations

- Daily standup (10 min) — blockers, scope decisions.

- Mid-week demo to yourselves — forces honesty about real progress.

- Keep a "must-have / nice-to-have" list — cut nice-to-haves if any week slips.

- Always test the full loop — camera → API → result → history → sync.

## Reality Check

This plan is ambitious for a 2-person student team. If a week slips, cut scope rather than quality:

- A polished 5-tool demo beats a buggy 14-tool demo.

- Offline mode and guest mode are non-negotiable for rural evaluators.

- The recorded backup demo is insurance against live-demo failure.